The following activities are carried out during the month of Jan 2022.

Projects Involved : **TNCPE ,TNSTA, ITMS, E-Challan, SSC**

**TNSTA :**

1. Staging URL was provided to the Department User to provide the feedback regarding Bilingual application for TNSTA application deployed in UAT server https://tnsta.gov.in/tnsta\_tamil/homepage.
2. Updated the Nomenclature of TNSTA site based on the GO and deployed the WAR in live server
3. New Page was designed and developed by adding Contactless Services as Menu and added the pdf files for both Tamil and English and Thumbnails for Videos also have been added and deployed the WAR in server
4. Generated CSR file and KYC for Renewal of SSL.
5. Updated the details of RTO for Poonamalle and New WAR has been deployed in the server.

**TNCPE:**

1. Before Proceed to e-Treasury, the new Ifhrms hoa, ifhrms service code and Ifhrms new DDO code are checked for every demand based on the fee type and corresponding error message is displayed
2. Changes had been made in dashboard for both User wise and Admin/Commis login wise by redesigning the dashboard and altering the queries.
3. The input field of email id with validation of accepting length of 30 characters has to be updated to 50 characters on user creation module.
4. Transaction Report has been created and added newly which contains all the information of the transaction and payment details(Challan No, Demand Id, Transaction Id, Status of the Payment, etc,.) for the given period.
5. Challan No and Challan Date has been added while loading the re-verification pending data for e-Treasury payment mode which allows the users to view the Challan no for their further purpose. Queries and code has been updated accordingly.
6. Active Users and Users Logged Count has been made into dashboard for the admin to check the status of the users accessing/accessed the site.
7. E-verification data encryption and decryption data is checked as it was reaching the e-Treasury URL and showing 500 Internal Server Error due to RFC Code. and found out the missing data was the reason.

**E- Challan and ITMS:**

1. Co-ordinate with E-Challan Delhi Team to generate Monthwise Report of all Districts since the E-Challan implemented Date to till date to provide data to the Department.
2. Rectified the E-Challan Device issues between Karur District and Thiruvallur District by transferred the device from Karur user to Thiruvallur.
3. Handled the Credentials Reset issues for Chengalpat and Karur Districts.
4. Rectified the Wrong Vehicle number Entry in E-Challan Web application .
5. Downloaded new apk staging version of E-Challan and carried out trials in the mobile app.

**SSCR:**

1. Demo given to Regional Director mainly about Key Features of Student details namely Know your status, Download Admit Card and Dashboard.
2. Provision to edit the column name of the table has provided.
3. New Mapping table has been added for Skill test to get the data based on the Exams.